# Phase 2 — Prioritised fix backlog

Polestar Workbench · Ingestion & Report Quality

| Field | Value |
| --- | --- |
| Plan date | 2026-08-26 |
| Phase 1 audit | [docs/phase-1-baseline-audit/](../phase-1-baseline-audit/README.md) |
| Production URL | https://document-asset-manager-stioffain29.replit.app/ |
| Flashpoint issue date (audit window) | 2026-05-31 |
| Principle | Pipeline-level fixes only; **no coding until this backlog is agreed** |

# 1. Executive summary

Phase 1 live prod audit (180-day snapshot, issue date 2026-05-31) shows slop and signal-loss at three distinct layers:

1. Relevance — homonym excludes work for motorsport/finance rally (208+ flashpoint homonym drops), but diplomatic/process “protest” rows and syndicated foreign headlines still pass.

2. Report selector — Flashpoint funnel is the largest pain: 528 relevance-kept → 8 report rows; 25+ genuine protest rows tagged FN at selectFlashpointUsable (weak-operational / unknown cut).

3. Country render gate — Indonesia brief admits foreign-subject rows (earthquakes abroad, foreign sports riots, Bahasa Yemen/Houthi headlines) that relevance does not filter.

This backlog ranks 17 pipeline fixes (12 P1–P2, 5 P3/deferred). Default order prioritises stakeholder-visible credibility (Flashpoint counts/prose, Cargo slop, country brief geography) over hygiene backfills and dead-code cleanup.

Golden rule (all relevance/classifier items):

Relevance/classifier change → bump `RELEVANCE_RULE_VERSION` in `lib/relevance/src/evaluate.ts` → boot backfill re-cleans prod

Render-only country gates and feed additions do not require a version bump.

# 2. Prioritisation method

Each item scored on three axes (1 = low, 5 = high):

| Axis | Meaning |
| --- | --- |
| **Impact** | Credibility to stakeholder if unfixed |
| **Effort** | Engineering days (1 ≈ 0.5d, 3 ≈ 1–2d, 5 ≈ 3+d) |
| **Risk** | Signal loss if fix is too aggressive |

Priority tier = Impact-first, then lower Effort, then lower Risk. Tiers:

**P1** — Must fix before next stakeholder report cycle

**P2** — Same sprint tranche; may parallelise after P1 starts

**P3** — Scheduled after core credibility fixes; lower urgency

# 3. Ranked backlog (summary)

| Rank | ID | Title | Tier | Owner | Effort | Impact | Risk |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | FP-02 | Flashpoint selector FN recovery (`selectFlashpointUsable`) | P1 | Report pipeline | 3 | 5 | 3 |
| 2 | FP-01 | Flashpoint relevance homonym + diplomatic slop | P1 | `@workspace/relevance` | 2 | 5 | 2 |
| 3 | FP-03 | Flashpoint count/prose/ Fast Facts parity proof | P1 | Report pipeline | 2 | 5 | 1 |
| 4 | CG-01 | Cargo slop ingest + display gate coupling | P1 | `@workspace/relevance` + cargo | 2 | 4 | 2 |
| 5 | CB-01 | Country brief foreign-subject gate (shared engine) | P1 | `@workspace/country-engine` | 3 | 4 | 2 |
| 6 | CG-02 | Cargo masthead → country mis-tag at ingest | P2 | Ingest classify | 2 | 3 | 2 |
| 7 | TC-01 | Thin-content topics — ReportPack + classifier coupling | P2 | Report prose | 3 | 4 | 2 |
| 8 | TC-02 | “Data quality issue” Fast Fact — classifier buckets + plural regex | P2 | Report pipeline | 2 | 3 | 2 |
| 9 | CB-02 | Country brief opinion/editorial banned phrases | P2 | `@workspace/country-engine` | 2 | 3 | 1 |
| 10 | HY-01 | Geocode masthead pollution | P2 | Ingest geocode | 3 | 3 | 2 |
| 11 | HY-02 | Unknown country on region feeds (`COUNTRY_ALIASES`) | P2 | Ingest classify | 2 | 3 | 2 |
| 12 | SOC-01 | Social promote corroboration guard | P2 | Ingest social | 2 | 3 | 3 |
| 13 | SH-01 | Shipping off-region syndication review | P3 | `@workspace/relevance` | 2 | 2 | 2 |
| 14 | CF-01 | Conflict Watch secondary logic review | P3 | Report pipeline | 2 | 2 | 2 |
| 15 | PV-01 | Preview ≠ PDF shared-builder audit | P3 | Report export | 2 | 3 | 1 |
| 16 | ST-01 | Stale prose fingerprint invalidation | P3 | Report prose | 2 | 2 | 1 |
| 17 | DC-01 | Dead code cleanup (fuel legacy, Jakarta builders) | P3 | Maintenance | 3 | 1 | 1 |

# 4. Detailed backlog items

## FP-02 — Flashpoint selector FN recovery (Rank 1, P1)

Problem: Live audit: 528 relevance-kept flashpoint+protests rows → 8 final report rows. Selector stage drops 25+ rows tagged FN — genuine Nepal Gen Z protests, Dhaka violence, Tokyo anti-war rallies, Manila labour rallies — with reason selectFlashpointUsable (weak-operational) or unknown.

Approach:

Tighten **weak-operational** heuristics: do not drop rows with strong public-order cues (protest, crackdown, clash, arrest over unrest, Gen Z, sit-in with campus anchor).

Preserve precision-first homonym excludes at relevance layer (do not weaken motorsport/finance patterns).

Single selector remains authority: `selectFlashpointUsable` for counts, tables, charts, prose.

Verify: diagnoseFunnel.ts, proveFlashpointSelection.ts, replay on issue date 2026-05-31; target 15–40 usable rows (not 8) without re-admitting WRC Rally Japan slop.

Acceptance criteria:

FN sample set from [ingestion audit §4](../phase-1-baseline-audit/ingestion-audit-kept-vs-dropped.md) — Nepal/Bangladesh/Philippines protest rows appear in final report set

No new FP from motorsport/finance homonym class in replay

KPI count = Activism + Unrest table rows = prose incident references (parity tests green)

`RELEVANCE_RULE_VERSION` unchanged (selector-only)

Owner: Report pipeline dev

Effort: 3 (1–2 days) · Impact: 5 · Risk: 3

## FP-01 — Flashpoint relevance homonym + diplomatic slop (Rank 2, P1)

Problem: Relevance keeps diplomatic/process noise (“lodges protest with High Commission”, “lawyer urges UN to retract report”) and syndicated foreign policy rows. Top drop reason for false negatives at relevance: 119 rows — “ambiguous token (rally/strike) without public-order cue” — includes some legitimate Tokyo rallies dropped before selector.

Approach:

Add tightly bound **FLASHPOINT_EXCLUDE** patterns for diplomatic/interstate “protest” and legal-process headlines (precision-first).

Expand **public-order KEEP cues** for “rally/strike” disambiguation (e.g. `against`, `demands`, `clash`, `crackdown`) — coordinate with FP-02 so relevance + selector do not double-penalise.

Bump `RELEVANCE_RULE_VERSION`; boot backfill.

Verify: replayFlashpointRelevance.ts, auditLiveRelevance.ts over full 180-day prod snapshot.

Acceptance criteria:

Diplomatic “file/lodge protest” rows dropped at relevance

Tokyo anti-government rally rows **kept** at relevance (not dropped as ambiguous token)

Version bump + backfill marker applied; replay delta documented

No regression on motorsport/finance homonym excludes (208 existing drops preserved)

Owner: @workspace/relevance dev

Effort: 2 · Impact: 5 · Risk: 2

## FP-03 — Flashpoint count / prose / Fast Facts parity proof (Rank 3, P1)

Problem: Historical stakeholder flags: KPI count ≠ executive prose ≠ table rows. Code-traced map shows single selector by design post-refactor — must be proven on live data, not assumed.

Approach:

Run `proveFlashpointSelection.ts` and extend parity unit tests for KPI, charts, Fast Facts, prose sections.

Fix any remaining divergent code paths (e.g. Fast Facts using wider window than dataset builder).

Verify: proveFlashpointSelection.ts, dumpFlashpointDataset.ts, headless PDF text extract for one issue date.

Acceptance criteria:

Automated proof: one enriched set feeds all Flashpoint surfaces

No section references incidents outside `selectFlashpointUsable().enriched`

Steve’s “wrong-count” template example (if provided) resolved or explained

Owner: Report pipeline dev

Effort: 2 · Impact: 5 · Risk: 1

## CG-01 — Cargo slop ingest + display gate coupling (Rank 4, P1)

Problem: Cargo slop split across cargoSlop.ts (relevance) and cargoAnalysis.ts (display scope). Fixing one without the other causes publish failures or visible US trade-press / aggregate-loss commentary. Live audit: 43% drop rate at relevance; scope gate drops generic warehouse theft correctly but Unknown-country rows persist.

Approach:

Mirror any new exclude in **both** `CARGO_SLOP_EXCLUDE` and `isCargoInScope` / `hasGenuineCargo`.

Bump `RELEVANCE_RULE_VERSION` for relevance-side changes.

Extend excludes for FreightWaves-style commentary already in catalog.

Verify: cargoScopeCheck.ts, cargo-report-validation-gate tests, auditReports.ts.

Acceptance criteria:

“Cargo theft costs $18M/day” and “Safer Transport Act advances” dropped at relevance **and** scope

Genuine transit-hijack / Bahasa cargo theft rows still kept

10-check validation gate passes on fixed issue date PDF

Kept/dropped replay delta attached to Phase 4 proof pack

Owner: @workspace/relevance + cargo dev

Effort: 2 · Impact: 4 · Risk: 2

## CB-01 — Country brief foreign-subject gate (Rank 5, P1)

Problem: Indonesia brief render path admits foreign earthquakes, foreign sports riots, Bahasa Yemen/Houthi headlines — geography guard is render-time (isForeignSubjectForIndonesia), not relevance. High stakeholder expectation of pipeline fix, not per-theatre patches.

Approach:

Extend `INDO_FOREIGN_SUBJECT_RE` and shared `@workspace/country-engine` foreign-subject patterns for Bahasa theatre tokens (`Yaman`, `Houthi`, etc.).

Apply same engine pattern to PNG, West Papua, Thailand, Philippines configs — **no duplicate one-off filters**.

Render gate only — no `RELEVANCE_RULE_VERSION` bump.

Verify: countryReportData.ts, QA workflow country-brief-sweep, replay isCountryRelevant over live rows.

Acceptance criteria:

FP samples from audit (Japan vs Sweden riot, Turkey earthquake, Houthi attack) excluded from Indonesia brief

Genuine domestic rows with foreign nationals kept (dominance test)

`country-brief-sweep` green for all six briefs

Same guard logic referenced in logic map — not duplicated in JSX

Owner: @workspace/country-engine dev

Effort: 3 · Impact: 4 · Risk: 2

## CG-02 — Cargo masthead → country mis-tag (Rank 6, P2)

Problem: SCMP and similar mastheads mis-tag country=China for Singapore Strait piracy — slop enters monitor before scope gate.

Approach: Strip or override masthead-derived country in ingest classifyFeedItem when body location contradicts masthead; expand gazetteer hints.

Verify: Spot-check cargo monitor rows; ingest unit tests if present.

Acceptance criteria:

SCMP maritime incident rows get APAC location country, not masthead default

No version bump unless relevance rules change

Owner: Ingest classify dev · Effort: 2 · Impact: 3 · Risk: 2

## TC-01 — Thin-content topics — ReportPack + classifier (Rank 7, P2)

Problem: Energy / Fertiliser / Data Centres reports produce shallow prose and “Multiple … incident types” Fast Facts when classifier dumps plurality into "Other" and ReportPack returns single sentences.

Approach: Fix both draftReportProse.ts packs and incidentClassifier.ts buckets together (see .agents/memory/report-thin-content-diagnosis.md).

Verify: Classifier run on relevance-filtered + windowed rows only; compare section depth to Shipping/Fuel templates.

Acceptance criteria:

No “Data quality issue” apology on issue dates with ≥3 distinct windowed incidents

Executive summary ≥2 paragraphs when incident count ≥5

Classifier verified on post-relevance window, not raw topic table

Owner: Report prose dev · Effort: 3 · Impact: 4 · Risk: 2

## TC-02 — “Data quality issue” Fast Fact — plural regex (Rank 8, P2)

Problem: Classifier uses outage\b missing plural outages → false “Other” plurality → Fast Fact apology.

Approach: Audit classifier token regexes; use plural-aware patterns (outages?); broaden buckets for energy/fertiliser/data-centre incident types.

Verify: Fast Facts unit tests; spot-check Energy issue dates.

Acceptance criteria:

Plural forms match singular for all outage/disruption tokens

Fast Facts unit tests cover regression cases

Bump classifier version if stored classifications affected

Owner: Report pipeline dev · Effort: 2 · Impact: 3 · Risk: 2

## CB-02 — Country brief opinion / editorial leak (Rank 9, P2)

Problem: Opinion and editorial content leaks into operational briefs — banned phrase guard incomplete.

Approach: Extend country-engine banned phrases; ensure operating-risk prose path respects same list.

Verify: country-brief-sweep workflow.

Acceptance criteria:

Known editorial patterns from slop catalog dropped

No false drops of factual reporting with “analysis” in source name only

Owner: @workspace/country-engine dev · Effort: 2 · Impact: 3 · Risk: 1

## HY-01 — Geocode masthead pollution (Rank 10, P2)

Problem: Source masthead leaks as location in ingest geocode lookup — poisons map and country attribution.

Approach: Expand gazetteer deny-list or theatre bounding-box clamp; marker-gated backfill:geocode dry-run.

Verify: backfill:geocode dry-run; sample Unknown/ wrong-city rows from audit.

Acceptance criteria:

Masthead-as-location FP rows corrected in backfill dry-run

No manual per-row patches in report builders

Owner: Ingest geocode dev · Effort: 3 · Impact: 3 · Risk: 2

## HY-02 — Unknown country on region feeds (Rank 11, P2)

Problem: Subnational Google News items stored with country='Unknown' — weakens filters and brief matching.

Approach: Expand COUNTRY_ALIASES; marker-gated backfill (Unknown-only).

Verify: Spot-check Nepal/Bangladesh/Philippines region feeds post-backfill.

Acceptance criteria:

≥80% of previously Unknown subnational feed rows resolve to expected country

Backfill idempotent; boot migration marker recorded

Owner: Ingest classify dev · Effort: 2 · Impact: 3 · Risk: 2

## SOC-01 — Social promote corroboration guard (Rank 12, P2)

Problem: Facebook/Instagram/KAMMI promote pass mints incidents without corroboration.

Approach: Demote-only guard — require second source or ReliefWeb corroboration before promote to incident.

Verify: Social topic row counts before/after; no inflate of flashpoint/cargo counts.

Acceptance criteria:

Uncorroborated social rows remain demoted or needs-review

Document intentional residual noise if any promote path kept

Owner: Ingest social dev · Effort: 2 · Impact: 3 · Risk: 3

## SH-01 — Shipping off-region syndication (Rank 13, P3)

Problem: Off-region syndicated maritime news passes relevance (46% drop rate — many “no required topic phrase”).

Approach: Review shipping excludes in topicRelevance.ts; precision-first APAC anchor requirement.

Verify: auditLiveRelevance.ts shipping section; confirm monitor dedup ≠ report dedup unchanged.

Owner: @workspace/relevance dev · Effort: 2 · Impact: 2 · Risk: 2

## CF-01 — Conflict Watch secondary logic review (Rank 14, P3)

Problem: Medium priority — LLM clustering and event-led prose less flagged in audit but worth parity check.

Approach: Trace buildConflictReportDataset; confirm counts/prose alignment; no code change unless audit finds divergence.

Verify: topicReportData.ts, auditReports.ts.

Owner: Report pipeline dev · Effort: 2 · Impact: 2 · Risk: 2

## PV-01 — Preview ≠ PDF shared-builder audit (Rank 15, P3)

Problem: Invariant says preview == PDF — verify no drift on country briefs and topic reports after other fixes.

Approach: Headless PDF harness; fix shared builder once if drift found — never patch preview or PDF alone.

Verify: exportReportPdfHeadless.ts, pdf-fonts / topic-font-audit workflows.

Owner: Report export dev · Effort: 2 · Impact: 3 · Risk: 1

## ST-01 — Stale prose fingerprint invalidation (Rank 16, P3)

Problem: Cached prose can reference prior issue window after data refresh.

Approach: Fingerprint cache invalidation; issue-date window clamp in prose resolution path.

Verify: Stale-prose guard tests if present; manual re-export same issue date after ingest.

Owner: Report prose dev · Effort: 2 · Impact: 2 · Risk: 1

## DC-01 — Dead code cleanup (Rank 17, P3)

Problem: Legacy fuel prose paths, unused Jakarta builders add maintenance burden — lower urgency per handover §11.

Approach: Remove fuelReportFacts.ts / fuelReportConsistency.ts dead paths; strip unused Jakarta prose builders after country engine hardening.

Verify: pnpm test, pnpm typecheck green.

Owner: Maintenance · Effort: 3 · Impact: 1 · Risk: 1

# 5. Fix-type cross-reference

## 5.1 Ingestion fixes (pipeline-level)

| Fix type | Backlog IDs | Version bump? |
| --- | --- | --- |
| New exclude / keep rule | FP-01, CG-01, SH-01 | Yes |
| Cargo slop mirror | CG-01 | Yes |
| Geocode masthead | HY-01 | No (backfill) |
| Unknown country | HY-02 | No (alias + backfill) |
| Feed coverage gap | _(deferred — no audit blocker)_ | No |
| Masthead country mis-tag | CG-02 | No |
| Social promote guard | SOC-01 | No |

## 5.2 Report logic fixes (pipeline-level)

| Fix type | Backlog IDs |
| --- | --- |
| Count ≠ prose contradiction | FP-02, FP-03 |
| Thin content | TC-01 |
| “Data quality issue” Fast Fact | TC-02 |
| Country brief noise | CB-01, CB-02 |
| Preview ≠ PDF | PV-01 |
| Stale prose | ST-01 |

# 6. Phase 3 implementation order (default sprint)

Detailed day-by-day schedule: [phase-3-day-by-day-plan.md](../phase-3-implementation-plan/phase-3-day-by-day-plan.md)

Work top-down; do not start lower ranks until P1 acceptance criteria are met or explicitly deferred with Steve.

Week 1 (P1):  FP-02 → FP-01 → FP-03 → CG-01 → CB-01
Week 2 (P2):  CG-02 → TC-01 → TC-02 → CB-02 → HY-01 → HY-02 → SOC-01
Later (P3):   SH-01 → CF-01 → PV-01 → ST-01 → DC-01

Parallelisation: FP-01 (relevance) and FP-02 (selector) may run in parallel if coordination note shared — public-order cue changes must be reviewed together to avoid double-drop.

# 7. Deferred / out of scope for Phase 3

| Item | Rationale |
| --- | --- |
| Feed coverage gap (Sri Lanka cargo, new Google News editions) | Coverage expansion — track in Source Health; not a classifier fix |
| US MAGA / Trump rally rows | Accepted tradeoff — geo filter in ingest classify, not relevance lib |
| Frontend bundle code-splitting | Optimisation — handover §11 |
| Steve PDF examples (1.4) | Backlog evidence-based; re-rank when examples arrive |

# 8. Stakeholder sign-off

| Reviewer | Role | Date | Agreed priority? |
| --- | --- | --- | --- |
| Steve Ward | Stakeholder |  | ☐ |
| Pipeline dev lead | Implementation |  | ☐ |

Questions for Steve:

1. Is Flashpoint selector recovery (528→8 funnel) the top pain vs relevance slop?

2. Accept P3 deferral of shipping/conflict/dead-code until P1 green?

3. Provide 3–5 PDF examples to validate FP-03 / TC-01 acceptance criteria?

# 9. Regenerating this document

python scripts/generate_phase2_fix_plan_docx.py

*Synthesised from Phase 1 audit outputs · 2026-08-26*